FIT2099 Project - Work Breakdown Agreement

James Amodeo and Arsalan Shahid

Below is a list of the project’s deliverables, and for both the production and review of each deliverable is written the allocated team member and the due date.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Deliverable** | **Production** | | **Review** | |
| **Assigned member** | **Due date** | **Assigned member** | **Due date** |
| Class diagrams: | | | | |
| Leave affordance | Arsalan Shahid | 22/1 | James | 22/1 |
| Give affordance | Arsalan Shahid | 22/1 | James | 22/1 |
| Dementor | James | 22/1 | Arsalan Shahid | 22/1 |
| Wand | James | 22/1 | Arsalan Shahid | 22/1 |
| Potions | Arsalan Shahid | 22/1 | James | 22/1 |
|  | | | | |
| Interaction diagrams | James | 22/1 | Arsalan Shahid | 22/1 |
| Design rationale | James | 22/1 | Arsalan Shahid | 22/1 |
|  | | | | |
| Code: | | | | |
| Leave affordance | Arsalan Shahid | 27/1 | James | 28/1 |
| Give affordance | Arsalan Shahid | 27/1 | James | 28/1 |
| Dementor | James | 26/1 | Arsalan Shahid | 28/1 |
| Wand | James | 27/1 | Arsalan Shahid | 28/1 |
| Potions  Apparate spell | Arsalan Shahid  Arsalan Shahid | 27/1  02/02 | James | 28/1  08/02 |
| Teacher | James | 02/02 | Arsalan Shahid | 08/02 |
| Secret Tunnel | Arsalan Shahid | 02/02 |  | 08/02 |
| Inventory | Arsalan Shahid | 02/02 | Arsalan Shahid | 08/02 |
| Broom Stick | James | 02/02 | Arsalan Shahid | 08/02 |
| Recommendations for change to the game engine | James | 02/02 | Arsalan Shahid | 08/02 |